Project Title:

Personalized E-Commerce Recommendations using Generative AI - SmartCart

Objective:
Generate personalized product recommendations and promotions using LLMs, embeddings, and collaborative filtering to improve conversion rates and average order value.

Tech Stack:

- ML/LLM: scikit-learn, TensorFlow, HuggingFace embeddings

- Data Processing: Spark, Python, Pandas

- Dashboard: Streamlit / Power BI

- Optional Design: Figma for recommendation widgets

Dataset:

- E-commerce transactional dataset: user_id, product_id, category, price, timestamp, user_profile, reviews

- Public datasets: Retailrocket, Online Retail II

Weekwise Plan

Week 1: Project Setup & Data Collection

Tasks:

- Gather dataset (download from Kaggle/UCI or simulate transactions using Python).

- Set up Python environment (Anaconda / Jupyter Notebook / VS Code).

- Install necessary libraries:

- Load and explore dataset:

Deliverables:

- Clean dataset ready for analysis

- EDA notebook with summary stats, null values, and basic visualizations

Week 2: Data Cleaning & Feature Engineering

Tasks:

- Handle missing values, duplicates, and incorrect data.

- Create features:

  - User-Item interactions matrix

  - User embeddings (age, location, purchase history)

  - Product embeddings (category, price, textual descriptions)

- Sample code for collaborative filtering matrix:

Deliverables:

- Clean dataset with user and product features

- Interaction matrix for collaborative filtering

Week 3: Collaborative Filtering Model

Tasks:

- Implement user-based and item-based collaborative filtering using scikit-learn or Surprise library:

- Evaluate model using RMSE or Precision@K

- Save model using pickle

Deliverables:

- Collaborative filtering model ready

- Performance metrics report

Week 4: Generative AI / LLM-Based Recommendations

Tasks:

- Use HuggingFace embeddings to encode product descriptions and user reviews:

- Use cosine similarity to recommend similar products:

- Combine collaborative filtering + embeddings for hybrid recommendation

Deliverables:

- Generative AI-based product recommendation pipeline

- Hybrid recommendation results

Week 5: Personalization & Promotions

Tasks:

- Add user-specific promotions based on purchase history

- Generate text prompts for promotions using GPT-style LLMs:

- Map promotions to user IDs and top product recommendations

Deliverables:

- Personalized recommendation + promotion pipeline

- Example outputs for different users

Week 6: Dashboard Development

Tasks:

- Build a Streamlit dashboard to show personalized recommendations:

- Optional: Power BI dashboard for analytics (average order value, top products)

- Integrate Figma mockups for recommendation widgets

Deliverables:

- Interactive Streamlit dashboard

- Power BI visualization (optional)

Week 7: Documentation & Deployment

Tasks:

- Write project report/README

- Deploy Streamlit app:

streamlit run app.py

- Optional: Deploy to Heroku or Streamlit Cloud

- Record demo videos/screenshots

Deliverables:

- Deployed interactive app

- Complete GitHub repo with code, notebooks, and report

Final Deliverables

- Code: Python scripts for data processing, collaborative filtering, embeddings, promotions

- Dashboard: Streamlit app (or Power BI) for personalized recommendations

- Report: README + methodology + evaluation metrics + sample results

- Deployment: Live demo link (Streamlit Cloud / Heroku)